Activity tracker- Internal Sync-up-20260921_110204-Meeting Recording

21 September 2026, 05:32am

17m 46s

Ashwini Chamera Palangappa started transcription

Ashwini Chamera Palangappa   0:56
Hi, sir, good morning.

Sreekumar Parameswaran   0:59
Good morning, Ashwini.

Ashwini Chamera Palangappa   1:01
I thought it was money.

Sreekumar Parameswaran   1:03
Good morning.

Ashwini Chamera Palangappa   1:06
Always going through Ashwini laptop.
You can start now.
Hey, can you hear this?

Sreekumar Parameswaran   1:33
Yeah, I can hear you.

Ashwini Chamera Palangappa   1:35
Yeah, so today the team will be working on the development activities like UI and all the validation and everything in promise. Lakshmi.

Sreekumar Parameswaran   1:44
Sorry, sorry, sorry.

Ashwini Chamera Palangappa   1:47
UI Development.

Sreekumar Parameswaran   1:47
This UI is already done right.

Ashwini Chamera Palangappa   1:51
I mean, in implementing in canvas with validation and everything.

Sreekumar Parameswaran   1:55
Okay, so what was we doing on Friday?

Ashwini Chamera Palangappa   1:59
Friday, they have completed a landing screen, actually.

Sreekumar Parameswaran   2:03
Okay.

Ashwini Chamera Palangappa   2:05
So, by why she means in UI and canvas?

Sreekumar Parameswaran   2:08
Okay, okay.

Ashwini Chamera Palangappa   2:11
We'll be starting with the project plan today and Johan and Sam have already started. They'll be continuing on the phase.

Sreekumar Parameswaran   2:19
Okay, so can I can you walk me through your plan tree because I was not able to fully understand that.

Ashwini Chamera Palangappa   2:27
Sir, you want to see the UI once again?

Sreekumar Parameswaran   2:30
Yeah, yeah, because the other parts I understood the plan tree we did not went through, right?
Dashboard extract we went through, right?

Ashwini Chamera Palangappa   2:37
Berlin.
Yeah, OK, I have shared it with me, Namrata.

Sreekumar Parameswaran   2:45
Is that a?
Ayush is not there or...

Ashwini Chamera Palangappa   2:55
It's not that bad actually.

Sreekumar Parameswaran   2:57
Okay.
Machine, you are not well, or your sound looks...

Ashwini Chamera Palangappa   3:03
Have colds it.

Sreekumar Parameswaran   3:04
Okay, okay.

Ayush Dhanraj Bhiogade   3:41
Ayush, yourself, I actually have a tree.

Sreekumar Parameswaran   3:43
Ayush, morning.

Ashwini Chamera Palangappa   3:46
I.

Ayush Dhanraj Bhiogade   3:48
Where are you guys sitting? Alpha also.

Ashwini Chamera Palangappa   3:51
Yes.

Ayush Dhanraj Bhiogade   3:52
OK, I'm coming.

Ashwini Chamera Palangappa   4:05
It is visible, sir.

Sreekumar Parameswaran   4:07
Yeah.

Ashwini Chamera Palangappa   4:09
So, this is how the plan tree will be working in the . The separate task and sub tasks for them. And right below the stage is the module. You can say the customer service e-mail is the module and these two are tasks and sub tasks for that.

Sreekumar Parameswaran   4:13
Okay.
Okay.
Okay.

Ashwini Chamera Palangappa   4:30
All this can have, like, when you click on it, it will show you a detailed view of the task, and then you can add subtasks also here as well.

Sreekumar Parameswaran   4:41
Okay.

Ashwini Chamera Palangappa   4:42
and all the dates will not be changed. And then each task will have this checklist items, dependencies, issues tabs will be there. Actually, we were planning to keep the status timeline, like what from what
Was the status changed to what it is currently like it from in progress it went to testing along with the time tag you can say.

Sreekumar Parameswaran   5:10
Okay, so how do you find out this 25 percentage progress? How is it calculated?

Ashwini Chamera Palangappa   5:10
Yeah.
So let's say this one, this is a bigger task, a view of the bigger task, and it has two subtasks. Right now it is dumping data. For example, this one is in progress or completed, then it will calculate based on the number of subtasks.

Sreekumar Parameswaran   5:24
Mm.

Ashwini Chamera Palangappa   5:35
So, there are four sub tasks. If one of them is in progress, and one of them is gone to in redo, then the progress will move to 20%. Two of them are completed and it will go to 50%, something like that.

Sreekumar Parameswaran   5:47
Okay, it is not based on the effort of that subtask. So that two subtasks are there, one is taking eight days and another is taking two days. Even if that two days is complete, you will make it 50 percentage.

Ashwini Chamera Palangappa   5:52
Yeah.
Yes, yes, sir.
It is, which is based on the status of the child items of that particular time.

Sreekumar Parameswaran   6:06
So basically what we are trying is that how many percentage of tasks or subtasks are completed in that.

Ashwini Chamera Palangappa   6:13
Yes, yes.

Sreekumar Parameswaran   6:15
Yeah.

Ashwini Chamera Palangappa   6:16
Yeah, and these are just the priority, I can level, if it was order also if we can.

Sreekumar Parameswaran   6:21
Mmhmm.

Ashwini Chamera Palangappa   6:25
And then the parent stage or something like that.
Then there are other tabs like add stages here. We have kept like one thing, not everything here itself. So we do an add task at the bottom and for adding stages and stuff, we have a separate tab. We have a separate tab for milestones, showing all the milestones. We have separate tasks.
for showing all the team allocation that people which are added to this particular project, and what is the allocation window, like from what date to what date, and what is the allocation percentage as well. Like Samuel might be working in some project from 15 September to 30th September, but he's only working for 50% of time. That is like four hours for him.
So we can add the percent of Samuel effort into another project as well. Like what is the percentage of our location?

Sreekumar Parameswaran   7:17
Okay.

Ashwini Chamera Palangappa   7:18
And there is also an issue tab, like what are the issues associated with this project here? Basically, we will be redirecting it to the issue screen, which Samuel has made, and filtered by this project. And then there is the change request, which has a comprehensive view of all the active.
change request which have been added to this particular project. Mind it that this will only show the active change request which have been completely approved and came here to this project.

Sreekumar Parameswaran   7:50
Okay, so one question I have is, this Kini my location now.

Ashwini Chamera Palangappa   7:50
Okay.
It though.
It's a team of.

Sreekumar Parameswaran   7:59
No.
Care.
Just thinking about a different, I think I don't know whether we discussed it earlier, Ayush might be knowing, so if I am adding say that.
Three resources.

Ashwini Chamera Palangappa   8:16
Yes.

Sreekumar Parameswaran   8:17
Or reduce three resources, right? In that, say that.
The.
Application developer in this is a junior resource.

Ashwini Chamera Palangappa   8:28
Yes.

Sreekumar Parameswaran   8:29
No.
I.
I know.
Uh, I will not be, it will not be right to calculate is 8 hours or 8 hours, uh, against is cloud architect or a dev lead, right?

Ashwini Chamera Palangappa   8:46
Oh.
You also are talking about the productivity factor.

Sreekumar Parameswaran   8:48
Big up.
Yes, yes.

Ashwini Chamera Palangappa   8:52
We have kept that in mind, sir. So that will take care of that. Based on that, let's say productivity factor of Samuel is like 80% or something. So that means in eight hours of time, he can only complete like six hours of work because of his productivity factor. So

Sreekumar Parameswaran   8:54
Ohh.
So, where are we putting it?

Ashwini Chamera Palangappa   9:11
Done.
So, it's in the in the SharePoint table, where we are where we are storing the resources, right? We have productivity factor defined over there, it's the master data.

Sreekumar Parameswaran   9:19
Uh-huh.
Okay.

Ashwini Chamera Palangappa   9:24
Has to be changed from SharePoint.

Sreekumar Parameswaran   9:28
Okay, now assume that Sam has completed one year or whatever time, or he has excelled his productivity.
After six months or eight months, now you go and change the master data to maybe 80% to 100 percentage.

Ashwini Chamera Palangappa   9:47
Yes, we will change.

Sreekumar Parameswaran   9:47
Will it will it affect our earlier calculations, or how is it?

Ashwini Chamera Palangappa   9:51
No, sir, it will only affect the calculations which are in, which are actively in, so something which has already been calculated.
In future, if we ask more for that, it will be getting calculated later.

Sreekumar Parameswaran   10:08
OK, and this add stages, no, this what exactly that the do?

Ashwini Chamera Palangappa   10:12
Ahh.
So, so there are stages like, like, you know, requirement gathering is a particular stage, then build and test is a particular stage, UAT is a particular stage. So, this is a big, big stage. We cannot give it here itself, like we cannot define it here itself, like it is not a task to be adequate, it's rather a stage. We are adding stages from here.

Sreekumar Parameswaran   10:22
Ohh.
Okay.

Ashwini Chamera Palangappa   10:36
If we want more stages, so we can add it from here. The existing stage of it will show it here, like one of the like, we can add more stages here.

Sreekumar Parameswaran   10:46
So is there anything whether we are setting this stage will happen after this stage somewhere or a visit?

Ashwini Chamera Palangappa   10:54
So, generally, it will follow based on the dependency that we are defining for the task. So, let's say here is one stage, right, requirement gathering. If this task in stage build 2 is dependent on this task, then it will basically start together, because two stages can also run parallelly, right?
Testing and development can go on parallel, like some part can be developed and send it to testing. So if the dependencies are not there, it will run parallel. If dependencies are there, then it will run one in the sequential order.

Sreekumar Parameswaran   11:29
My question is, if requirements is to be completed and then only this build and test will start, is there anywhere we are telling it, okay, this should be the first one, this should be the second one, or this two can be the second one, there is no way to do that.

Ashwini Chamera Palangappa   11:44
So, there is no, we are having dependence based on the task, sir. The whole stage cannot be dependent on another stage.

Sreekumar Parameswaran   11:55
Ayush, what do you think?
Sorry, I can't hear you.

Ashwini Chamera Palangappa   12:03
Sir, we can give a sequence because this will be sequence one, sequence two, sequence three. You give that as a sequence. Something like that. Right now I don't see the sequence, but because now if we add this, it will come as stage 3.

Sreekumar Parameswaran   12:06
No.

Ashwini Chamera Palangappa   12:22
below this. What if I want to add another stage 2 here and make this stage 3? That way we can just give us equals.
We discussed it.

Sreekumar Parameswaran   12:31
Yeah, only thing is that while development.
And if you are adding a stage, it will go below, right?

Ashwini Chamera Palangappa   12:35
MN.
Do you want a provision to add stages in between, and you know, make it dependent? Is that what you want?

Sreekumar Parameswaran   12:47
I just, I'm just not thinking too much on the dependency. I was thinking whether if we can add a sort order or something like that here and then, okay, this can go parallel or something like that, one, two, three, one or one, two, two or something.

Ashwini Chamera Palangappa   13:02
You can have a stage number when you are adding a stage, you give that a stage number. OK, it will it will add the sequential part.

Sreekumar Parameswaran   13:11
Yeah, so that will help us know if the development say that we are dividing it into two.

Ashwini Chamera Palangappa   13:19
MN.

Sreekumar Parameswaran   13:20
Two small teams or something like that. You were doing that work projects for innov, right? Assume that you are doing it parallelly, same project. So, so three that three or four projects might be running parallelly after the requirements or something like that, right? That OK, that is only there and milestones.

Ashwini Chamera Palangappa   13:29
Okay.
Yes, sir.

Sreekumar Parameswaran   13:39
And.
And the only thing is that in one stage is over, I don't know whether we can go above that and create a stage. Those things you have to think through.

Ashwini Chamera Palangappa   13:52
So, just okay, so we check that.

Sreekumar Parameswaran   13:57
If I have a stage for requirements, then after requirements, if I go and take one stage above that.
Then it will it might create problem, maybe some validations we have to see. I delete will not have to, yeah.

Ashwini Chamera Palangappa   14:10
Yeah, based on the date, based on the dates, you have to get validation, can't be based on this date or the close date over here.

Sreekumar Parameswaran   14:14
Ah, yeah.
Yeah, something like that. Similar case for milestones also.

Ashwini Chamera Palangappa   14:23
Open.

Sreekumar Parameswaran   14:26
MN.
Now, how will this?
Who will come and update the status here in this plan tree? Team members or Ravi?

Ashwini Chamera Palangappa   14:39
It can be, it can be team leader or team members. Anyone can do that.

Sreekumar Parameswaran   14:45
And will they be only able to see what is allocated to them or a visit?

Ashwini Chamera Palangappa   14:51
So the project plan will completely will be shown to the team members.

Sreekumar Parameswaran   14:56
Okay, so but say that Sam is working on something and Joe is working on something else. Sam logs in and puts an update on Joe's thing. Will it make sense or?

Ashwini Chamera Palangappa   15:05
No, no, no, sir, we will not give the edit functionality to the people who are not assigned to it. Only what they are assigned to, sir, assignee edit privilege. Yeah.

Sreekumar Parameswaran   15:16
Thank you.

Ashwini Chamera Palangappa   15:17
If Samuel is assigned to certain task, he can only edit that task. Same way, how it happens.

Sreekumar Parameswaran   15:24
So my question is, is there any way we can give a filter for them to only see, giving plan for them to least understand, but can we give a filter for them that I can only see my task so that I can update it. Otherwise I have to go through and find it, right?

Ashwini Chamera Palangappa   15:38
Yes, yes, sir, we can give filters.

Sreekumar Parameswaran   15:41
So my task or something like that, if you can give, that makes easy, you know, life easy for them. So this plan is only for a one project or okay, this is project 44, right? Okay.

Ashwini Chamera Palangappa   15:44
No.
Yes, one project.

Sreekumar Parameswaran   15:56
Okay.
Okay, now how will I see this plan has been modified so that how much this delay has come or?

Ashwini Chamera Palangappa   16:10
So that time.

Sreekumar Parameswaran   16:10
I know your dashboard, but...
Yeah, is there any way it comes?

Ashwini Chamera Palangappa   16:14
That is for you at night.
Sorry?

Sreekumar Parameswaran   16:18
No, if I am changing something.

Ashwini Chamera Palangappa   16:21
Okay.

Sreekumar Parameswaran   16:23
How will I know which version of this? How many times we have modified the plan anywhere to understand?

Ashwini Chamera Palangappa   16:29
We'll have the baseline captured, sir. So every time we change something, a new baseline will be defined. So we'll show it there. In the time tracker only, in the time tracker only here, we'll show it here. Plan movement is there. So what made changes and what is the total.

Sreekumar Parameswaran   16:38
Okay.
Okay.

Ashwini Chamera Palangappa   16:49
Shift, what is the running forecast? We'll show it here.

Sreekumar Parameswaran   16:52
Okay.

Ashwini Chamera Palangappa   16:53
You can see the date movement waterfall is there. It will also show what date was changed, what was the cost, what stage was impacted.

Sreekumar Parameswaran   16:56
Mhm.
Okay. Okay.

Ashwini Chamera Palangappa   17:07
We'll add the filters and then the sequence fall apart and I'll let you.

Sreekumar Parameswaran   17:07
Okay.
Okay, okay, this looks good. Okay.

Ashwini Chamera Palangappa   17:15
Okay.

Sreekumar Parameswaran   17:16
Right, yeah. Anything else, Ashwini?

Ashwini Chamera Palangappa   17:20
No, sir.

Sreekumar Parameswaran   17:22
OK, so let us start this. Will I put the plan so that mean by now by when he had the first demo?

Ashwini Chamera Palangappa   17:29
That is it.

Sreekumar Parameswaran   17:30
No, please put the date where we can have the first demo.

Ashwini Chamera Palangappa   17:33
Okay, okay, okay.

Sreekumar Parameswaran   17:35
Okay, thanks.

Ashwini Chamera Palangappa   17:37
Thank you. Thank you, sir.

Sreekumar Parameswaran   17:38
Yeah.

Ashwini Chamera Palangappa stopped transcription